BỘ GIÁO DỤC VÀ ĐÀO TẠO TRƯỜNG ĐẠI HỌC VĂN LANG KHOA KỸ THUẬT CƠ ĐIỆN VÀ MÁY TÍNH CAPSTONE PROJECT – GROUP 15 Design and Development of a Simulation-Based Game Application for Fire Prevention and Firefighting Training Major: Software Engineering Document: PROJECT CHARTER Version: 1.0 ¦ Date created: December 28, 2025 Group Student: BÙI LÊ ĐỨC HUY*; 2274801030183. BÙI LÊ ĐỨC HIẾU; 2274801030046. LÊ TUẤN ANH; 2274801030228. Mentor: Ths. Lã Hoàng Quý Hồ Chí Minh City – December 28, 2025

# REVISION HISTORY

| Project Information Overview |  |  |
| --- | --- | --- |
| Project Title | Design and Development of a Simulation-Based Game Application for Fire Prevention and Firefighting Training |  |
| Product Name | Ignis Guard |  |
| Project Mentor | Ths. Lã Hoàng Quý |  |
| Partner Organization | No external partner organization |  |
| Team members | Bùi Lê Đức Huy* | 2274801030183 |
|  | Bùi Lê Đức Hiếu | 2274801030046 |
|  | Lê Tuấn Anh | 2274801030228 |

| Document Information |  |  |
| --- | --- | --- |
| Document Title | PROJECT CHARTER |  |
| Author(s), Role(s) | Bùi Lê Đức Huy | Team Leader, Unity Programmer, Game Designer, 3D Artist |
|  | Bùi Lê Đức Hiếu | Unity Programmer, Game Designer, UI/UX Designer, Writer/Content |
|  | Lê Tuấn Anh | Writer/Content, QA, Game Designer |
| Changelog | 28/12/2025 – v1.0 | Create first version Project Charter DOC |

# TABLE OF CONTENTS

REVISION HISTORY	2

TABLE OF CONTENTS	3

LIST OF TABLES	4

Chapter 1.	Project Purpose	5

Chapter 2.	Project Objectives	5

Chapter 3.	Scope Statement	5

Chapter 4.	Team Members and Roles	6

Chapter 5.	Stakeholders and Key Deliverables	6

Chapter 6.	Timeline and Milestones	6

Chapter 7.	Success Criteria	6

Chapter 8.	Approval	7

# LIST OF TABLES

Table 3.1 In/ Out of scope In Project	5

Table 4.1 Table of Members and Roles	6

Table 8.1 Approved Form	7

# Project Purpose

Ignis Guard provides a serious-game-based training environment for emergency information gathering, tactical decision-making, and SOP-oriented firefighting response in a safe and repeatable format.

# Project Objectives

Train players to gather critical information during the emergency-call phase and interpret incident context correctly.

Implement deterministic Incident State logic that translates call inputs into scenario conditions and mission consequences.

Deliver one polished MVP scenario and one additional playable scenario built on the same shared gameplay loop and core architecture.

Use result and debrief screens to help learners identify major tactical mistakes.

# Scope Statement

Table 3.1 In/ Out of scope In Project

| In Scope | Out of Scope |
| --- | --- |
| Single-player 3D Unity serious game Two playable scenarios built on the same shared gameplay architecture One MVP validation scenario with one additional implemented scenario Call Phase → On-site → Result/Debrief loop Incident State-driven scenario adaptation Basic mission, scoring, and teammate commands | Multiplayer or online cooperation Open-world or city-scale simulation Vehicle driving simulation Advanced fluid-based fire/water physics Mobile, VR, or console deployment in the MVP phase |

# Team Members and Roles

Table 4.1 Table of Members and Roles

| Member | Primary Role(s) |
| --- | --- |
| Bùi Lê Đức Huy | Team Leader, Unity Programmer, Game Designer, 3D Artist |
| Bùi Lê Đức Hiếu | Unity Programmer, UI/UX Designer, Writer/Content |
| Lê Tuấn Anh | Writer/Content, QA, Game Designer |

# Stakeholders and Key Deliverables

Primary Stakeholders: Project Supervisor, Thesis Defense Committee, Development Team (Group 15), and FFR trainees as the primary user group.

Key Deliverables: Final playable Windows build with two implemented scenarios, Unity source package, Project Plan, SPQP, BAD/ConOps, SRS, SDD, Test Report, Evaluation Report, User Manual, and Final Thesis Report.

# Timeline and Milestones

Planned Duration: 20 weeks structured into 10 sprints × 2 weeks.

- Initiation and planning baseline approval

- Two-scenario analysis and scenario design completion

- Core implementation and MVP scenario integration

- Alpha and Beta quality gates for the shared gameplay architecture

- Second scenario integration, final evaluation, packaging, and thesis submission

# Success Criteria

The MVP core loop runs end-to-end without critical game-breaking defects.

Call Phase inputs deterministically affect scenario conditions and mission outcomes.

Two playable scenarios are included in the final build, with one designated as the MVP validation scenario.

Both scenarios operate on the same shared gameplay architecture and core training loop.

Debrief output helps users identify major tactical or procedural mistakes.

# Approval

This charter records the initial authorization and high-level direction of the Ignis Guard capstone project. Detailed execution planning is governed by the approved Project Plan.

Table 8.1 Approved Form

| Prepared by | Reviewed by | Approved by |
| --- | --- | --- |
| Group 15 Date: ____________________ | M.Sc. Lã Hoàng Quý Date: ____________________ | Project Supervisor / Mentor Date: ____________________ |